Date: **08/31/2015**

Attendees: Francisco Ortega, Eddie Garcia, Luis Castillo, and Wilfredo Gomez

Start time: 1:30pm

End time: 3:15pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Create cards in Mingle for the first sprint
  + Allocated 40 hours of work
  + Assigned specific tasks to each team member
* What is planned to be done until the next scrum meeting?
  + Read chapters of Objective-C book
* What are the hurdles?
  + None

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Create cards in Mingle for the first sprint
  + Allocated 40 hours of work
  + Assigned specific tasks to each team member
* What is planned to be done until the next scrum meeting?
  + Read chapters of Objective-C book
* What are the hurdles?
  + None

Date: **11/01/15**

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 9:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + started project documentation and UML Diagrams for this sprint
* What is planned to be done until the next scrum meeting?
  + user stories on project documentation
  + sequence and use case UML diagrams
* What are the hurdles?
  + None

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started project documentation and UML Diagrams for this sprint
* What is planned to be done until the next scrum meeting?
  + user stories on project documentation
  + sequence and use case UML diagrams
* What are the hurdles?
  + None

Date: **9/2/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + UML use case diagrams for sprint 1
  + started UML sequence diagrams
  + read objective-c book material
* What is planned to be done until the next scrum meeting?
  + setup up database schema
  + finish UML sequence diagrams for users stories
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + read objective-c book material
* What is planned to be done until the next scrum meeting?
  + setup up database schema
* What are the hurdles?
  + none

Date: **9/3/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 9:30pm

Minute Taker: :Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + start toggle view feature
* What is planned to be done until the next scrum meeting?
  + finish toggle view feature
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started uml database schema
* What is planned to be done until the next scrum meeting?
  + finish uml database schema
* What are the hurdles?
  + none

Date: **9/4/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + finish toggle
* What is planned to be done until the next scrum meeting?
  + retrieve information from database
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + finish uml database schema
* What is planned to be done until the next scrum meeting?
  + implement database schema in the database that’s on server
* What are the hurdles?
  + none

Date: **9/8/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 8:00pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Create JSON php post handler
* What is planned to be done until the next scrum meeting?
  + Connect the app to the db
* What are the hurdles?
  + Unable to retrieve information from database

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Move database from local machine to the server
* What is planned to be done until the next scrum meeting?
  + Make connection between database and web form live
* What are the hurdles?
  + Research on how to export a db from phpmyadmin to a live droplet

Date: **9/9/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 8:00AM

End time: 9:00AM

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Got a connection working between the db and the app
* What is planned to be done until the next scrum meeting?
  + Collect information across all views to send info to db
* What are the hurdles?
  + Research on how to communicate between views

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + User registration live on the server
* What is planned to be done until the next scrum meeting?
  + Email authentication during registration
* What are the hurdles?
  + Configure db with credentials to allow connection from web form

Date: **9/10/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00PM

End time: 8:00PM

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Research on how to pass info through the views
* What is planned to be done until the next scrum meeting?
  + Split info into multiple packages to send across views
* What are the hurdles?
  + The data is too big to sent in one package.

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Send automated email once a user registers
* What is planned to be done until the next scrum meeting?
  + Send a link so user can verify the email
* What are the hurdles?
  + Sendmail setup in the server

Date: **9/11/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Sprint Review
* What is planned to be done until the next scrum meeting?
  + Create user stories and tasks on Mingle for next Sprint
* What are the hurdles?
  + No hurdles

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Sprint Review
* What is planned to be done until the next scrum meeting?
  + Create user stories and tasks on Mingle for next Sprint
* What are the hurdles?
  + No hurdles

Date: **9/14/2015**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time: 8:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started the work of Sprint 2
* What is planned to be done until the next scrum meeting?
  + research core data
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + continued working on authentication
* What is planned to be done until the next scrum meeting?
  + store registration information on the database
* What are the hurdles?
  + none

Date: **9/15/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:8:00pm

End time:9:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started Consolidating the view data
* What is planned to be done until the next scrum meeting?
  + implement core data
* What are the hurdles?
  + implementing uipicker, had to research

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + staff registration saving to the database
* What is planned to be done until the next scrum meeting?
  + test and validate the staff registration information being saved on the database
* What are the hurdles?
  + separating and including php files to validate staff registration information

Date: **9/16/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:8:30pm

End time:9:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Financial and work experience views consolidated
* What is planned to be done until the next scrum meeting?
  + finish consolidation of views
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started testing and validating the information being saved on database
* What is planned to be done until the next scrum meeting?
  + test and validate the staff registration information being saved on the database
* What are the hurdles?
  + none

Date: **9/17/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + consolidated more views
* What is planned to be done until the next scrum meeting?
  + finish consolidation of views
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + start testing and validating the information being saved on database
* What is planned to be done until the next scrum meeting?
  + finish all testing and validation about the staff registration information being saved on the database
* What are the hurdles?
  + none

Date: **9/18/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time: 8:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + finish consolidation of views
* What is planned to be done until the next scrum meeting?
  + start implementing core data onto app
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + working on saving registration data on server
* What is planned to be done until the next scrum meeting?
  + start researching sms authentication
* What are the hurdles?
  + none

Date: **9/21/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + start researching core data
* What is planned to be done until the next scrum meeting?
  + start working on core data
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + working saving registration data on server
* What is planned to be done until the next scrum meeting?
  + research api for sms
* What are the hurdles?
  + none

Date: **9/22/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + research core data
* What is planned to be done until the next scrum meeting?
  + do a sample core data app
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + start same app using sms authentication
* What is planned to be done until the next scrum meeting?
  + start adding sms feature to app
* What are the hurdles?
  + none

Date: **9/23/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + sample core data app
* What is planned to be done until the next scrum meeting?
  + implement core data to go local app
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + start json receiver for sms authentication
* What is planned to be done until the next scrum meeting?
  + finish json receiver for sms authentication
* What are the hurdles?
  + json php issues

Date: **9/24/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:9:00pm

End time:9:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + core data add to app
* What is planned to be done until the next scrum meeting?
  + send staff registration pictures to db
* What are the hurdles?
  + bug found for dj view

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + start iOS views for sms authentication
* What is planned to be done until the next scrum meeting?
  + complete iOS Views for sms authentication
* What are the hurdles?
  + none

Date: **9/25/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 11:00am

End time: 11:30am

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + overview of sprint 2
* What is planned to be done until the next scrum meeting?
  + placed user stories for sprint 3 in Mingle
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + overview of sprint 2
* What is planned to be done until the next scrum meeting?
  + placed user stories for sprint 3 in Mingle
* What are the hurdles?
  + none

Date: **9/28/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo G Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Analyze what research needed to be done for this sprint
* What is planned to be done until the next scrum meeting?
  + Plan iOS model for employer
* What are the hurdles?

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Wrapped up sms verification
* What is planned to be done until the next scrum meeting?
  + Determine what research needs to be done.
* What are the hurdles?
  + none

Date: **9/29/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started iOS model for the employee registration
* What is planned to be done until the next scrum meeting?
  + Finish iOS model for employee registration
* What are the hurdles?
  + Analyzing the data

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Researched view modeling in iOS
* What is planned to be done until the next scrum meeting?
  + Set up view for the employer registration
* What are the hurdles?
  + iOS documentation

Date: **9/30/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 11:00 pm

End time: 11:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Finished the iOS model registration
* What is planned to be done until the next scrum meeting?
  + Research how to design the JSON receiver
* What are the hurdles?

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Implemented some views for the employer registration
* What is planned to be done until the next scrum meeting?
  + Continue working on the employer registration views
* What are the hurdles?
  + iOS views communication

Date: **10/1/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Set up a design of the JSON receiver
* What is planned to be done until the next scrum meeting?
  + Implement the JSON receiver
* What are the hurdles?
  + handling JSON in Objective C

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Continued work in registration views
* What is planned to be done until the next scrum meeting?
  + Finish the employer registration views
* What are the hurdles?
  + iOS views communication

Date: **10/2/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Implemented JSON receiver
* What is planned to be done until the next scrum meeting?
  + More research on core data
* What are the hurdles?
  + Handling core data for iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Continued work on views
* What is planned to be done until the next scrum meeting?
  + Finished employer registration views
* What are the hurdles?
  + iOS views communication

Date: **10/5/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Continued implementation of core data
* What is planned to be done until the next scrum meeting?
  + Design remaining part of core data
* What are the hurdles?
  + iOS views communication

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Looked into PayPal API
* What is planned to be done until the next scrum meeting?
  + Design the work to integrate PayPal
* What are the hurdles?
  + PayPal documentation

Date: **10/6/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Finnish design of core data
* What is planned to be done until the next scrum meeting?
  + Start core data implementation
* What are the hurdles?
  + Handling core data for iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Finished PayPal design
* What is planned to be done until the next scrum meeting?
  + Start PayPal implementation
* What are the hurdles?
  + Handling PayPal in objective C

Date: **10/8/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started the core data implementation
* What is planned to be done until the next scrum meeting?
  + Update database schema
* What are the hurdles?
  + Database schema

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Some PayPal implementation
* What is planned to be done until the next scrum meeting?
  + Continue working on PayPal implementation
* What are the hurdles?
  + PayPal and Objective C

Date: **10/9/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Sprint Review
* What is planned to be done until the next scrum meeting?
  + Create user stories and tasks in Mingle for next Sprint
* What are the hurdles?
  + No hurdles

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Sprint Review
* What is planned to be done until the next scrum meeting?
  + Create user stories and tasks on Mingle for next Sprint
* What are the hurdles?
  + No hurdles

Date: **10/13/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + started planning for login in features
* What is planned to be done until the next scrum meeting?
  + start implementing Login Views
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started planning
* What is planned to be done until the next scrum meeting?
  + start implementing Forgot password
* What are the hurdles?
  + none

Date: **10/14/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 5:30pm

End time: 6:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + completed the layout views for Login
* What is planned to be done until the next scrum meeting?
  + add JSON Receivers for Log in
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + completed the views for forgot password
* What is planned to be done until the next scrum meeting?
  + start controller to handle forgot password view
* What are the hurdles?
  + none

Date: **10/15/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time:8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + started JSON receivers for log in
* What is planned to be done until the next scrum meeting?
  + start controller for Log-In to communicate with server
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started controller for forgot password
* What is planned to be done until the next scrum meeting?
  + start JSON receiver for forgot password
* What are the hurdles?
  + none

Date: **10/16/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:00pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + started controller for Log-In view
* What is planned to be done until the next scrum meeting?
  + complete controller for Log-In view to communicate to JSON receiver in server
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + completed JSON receiver for forgot password
* What is planned to be done until the next scrum meeting?
  + update controller to communicate with JSON receivers in server
* What are the hurdles?
  + none

Date: **10/19/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + completed Log-In controller, and JSON
* What is planned to be done until the next scrum meeting?
  + start views for employer talent search
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + completed forgot password controller
* What is planned to be done until the next scrum meeting?
  + start JSON receiver for employer talent search
* What are the hurdles?
  + none

Date: **10/20/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 4:30pm

End time: 5:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + start views and research for XIB
* What is planned to be done until the next scrum meeting?
  + implemented XIB for search talent
* What are the hurdles?
  + XIB scrollviews, research needed

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started JSON receiver
* What is planned to be done until the next scrum meeting?
  + complete JSON receiver
* What are the hurdles?
  + none

Date: **10/21/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time:8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + impletemed XIB search talent view
* What is planned to be done until the next scrum meeting?
  + create controller for search talent
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started functions for JSON search talent
* What is planned to be done until the next scrum meeting?
  + finish JSON receiver
* What are the hurdles?
  + none

Date: **10/22/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:9:00pm

End time:11:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + controller for search talent completed
* What is planned to be done until the next scrum meeting?
  + test controller and JSON receiver
* What are the hurdles?
  + db schema had to be revised

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + completed functions for JSON receiver
* What is planned to be done until the next scrum meeting?
  + need to test implementation with Mobile App
* What are the hurdles?
  + none

Date: **10/23/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:6:00pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + presented the outcome of the sprint meeting
* What is planned to be done until the next scrum meeting?
  + plan and update mingle with the new user stories
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + presented the outcome of the sprint meeting
* What is planned to be done until the next scrum meeting?
  + plan and update mingle with the new user stories
* What are the hurdles?
  + none

Date: **10/26/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Meet with product owner to discuss users stories for this sprint
* What is planned to be done until the next scrum meeting?
  + Add user stories to Mingle
* What are the hurdles?
  + None

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Meet with product owner to discuss users stories for this sprint
* What is planned to be done until the next scrum meeting?
  + Add user stories to Mingle
* What are the hurdles?
  + None

Date: **10/27/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Added user stories to Mingle
* What is planned to be done until the next scrum meeting?
  + Start working on JSON receiver for talent view
* What are the hurdles?
  + JSON on iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Add user stories to Mingle
* What is planned to be done until the next scrum meeting?
  + Start working on a table view for talent search result
* What are the hurdles?
  + Table View implementation

Date: **10/28/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started working with JSON for the talent view
* What is planned to be done until the next scrum meeting?
  + Continue the JSON work
* What are the hurdles?
  + JSON on iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Started working on a tableview for iOS
* What is planned to be done until the next scrum meeting?
  + Continue work on the table view
* What are the hurdles?
  + Table view implementation.

Date: **10/29/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Continued working with JSON on iOS
* What is planned to be done until the next scrum meeting?
  + Continue the work with JSON to receive data from the server
* What are the hurdles?
  + JSON on iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Continued work on table views
* What is planned to be done until the next scrum meeting?
  + Continue implementing tableview to show data on the app
* What are the hurdles?
  + Table view implementation

Date: **10/30/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Completed work with JSON to receive data from the server.
* What is planned to be done until the next scrum meeting?
  + Start work on sorting the search results.
* What are the hurdles?
  + JSON implementation on iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Finished work with table view.
* What is planned to be done until the next scrum meeting?
  + Work on sorting the search results.
* What are the hurdles?
  + TableView operations on iOS

Date: **11/2/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started working on sorting search result
* What is planned to be done until the next scrum meeting?
  + Continue work with sorting
* What are the hurdles?
  + InsertionSort on Objective C

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Started working on implementing InsertionSort
* What is planned to be done until the next scrum meeting?
  + Continue working on sorting
* What are the hurdles?
  + Objective-C syntax

Date: **11/3/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Finished InsertionSort
* What is planned to be done until the next scrum meeting?
  + Start work on saving pictured on Database
* What are the hurdles?
  + Implementing InsertionSort on Objective-C

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Finished implementation of InsertionSort
* What is planned to be done until the next scrum meeting?
  + Start work on detailed profile view
* What are the hurdles?
  + Sorting in Objective-C

Date: **11/4/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Continued work on storing and retrieving pictures
* What is planned to be done until the next scrum meeting?
  + Work on sending pictures to the app in iOS
* What are the hurdles?
  + Sending large files over JSON.

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Mockup for detailed profile view
* What is planned to be done until the next scrum meeting?
  + Start implementation of detailed profile view
* What are the hurdles?
  + Standard xCode functionalities

Date: **11/5/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Stored pictures in Database
* What is planned to be done until the next scrum meeting?
  + Attempt to send pictures to iPhone.
* What are the hurdles?
  + Sending pictures through JSON.

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Started implementation in the detailed profile view
* What is planned to be done until the next scrum meeting?
  + Continue work on detailed profile view.
* What are the hurdles?
  + Objective-C syntax

Date: **11/6/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started implementing sending pictures to iPhone.
* What is planned to be done until the next scrum meeting?
  + Start topic for next sprint.
* What are the hurdles?
  + Sending big files though JSON

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Finished working on detailed profile view.
* What is planned to be done until the next scrum meeting?
  + Start conversation for next sprint.
* What are the hurdles?
  + None.

Date: **11/9/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:50pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + discussed the achievements of last sprint the stories that can be implemented this sprint
* What is planned to be done until the next scrum meeting?
  + start researching map implementations
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + discussed the achievements of last sprint the stories that can be implemented this sprint
* What is planned to be done until the next scrum meeting?
  + start optimizing the tableviews
* What are the hurdles?
  + none

Date: **11/10/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + researched map development in ios
* What is planned to be done until the next scrum meeting?
  + create a test map project
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started optimizing tableview
* What is planned to be done until the next scrum meeting?
  + continued optimizing tableview
* What are the hurdles?
  + none

Date: **11/11/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:00pm

End time:7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + started test map project
* What is planned to be done until the next scrum meeting?
  + add more features to existing test map project
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + continued optimizing tableview
* What is planned to be done until the next scrum meeting?
  + created methods in json API to handle the new optimizing tableview
* What are the hurdles?
  + none

Date: **11/12/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + added final features on test map project
* What is planned to be done until the next scrum meeting?
  + start adding implementations to final project
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started json functions of API
* What is planned to be done until the next scrum meeting?
  + test the json functions
* What are the hurdles?
  + none

Date: **11/13/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + started map implementation to final project
* What is planned to be done until the next scrum meeting?
  + add hybrid features to map
* What are the hurdles?
  + storyboard issues

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + tested the json functions api
* What is planned to be done until the next scrum meeting?
  + research staff user image fetch
* What are the hurdles?
  + none

Date: **11/16/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + hybrid features added to map
* What is planned to be done until the next scrum meeting?
  + get users current location
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + researched image fetches for staff user result view
* What is planned to be done until the next scrum meeting?
  + implement fetch results for user view
* What are the hurdles?
  + none

Date: **11/17/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:6:00pm

End time:6:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + getting user location
* What is planned to be done until the next scrum meeting?
  + update the navigation stack
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + started image fetch
* What is planned to be done until the next scrum meeting?
  + finalize image fetch
* What are the hurdles?
  + problems with image fetch

Date: **11/18/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:00pm

End time: 8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + updated navigation stack
* What is planned to be done until the next scrum meeting?
  + consolidate filter view and controller
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + finalize image fetch features on tableview
* What is planned to be done until the next scrum meeting?
  + setup view will load for image population
* What are the hurdles?
  + none

Date: **11/19/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + consolidate filter view and controller
* What is planned to be done until the next scrum meeting?
  + document features done in this sprint
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + setup view will load for image population
* What is planned to be done until the next scrum meeting?
  + document features done in this sprint
* What are the hurdles?
  + none

Date: **11/20/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:5:30pm

End time: 6:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

* What was done since the last scrum meeting?
  + presented the user story in sprint review meeting
* What is planned to be done until the next scrum meeting?
  + start researching markers for iOS Map
* What are the hurdles?
  + none

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + presented the user story in sprint review meeting
* What is planned to be done until the next scrum meeting?
  + obtain styling documents from product owners design
* What are the hurdles?
  + none

Date: **11/23/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Update Mingle with the new user stories
* What is planned to be done until the next scrum meeting?
  + Research markers on iOS map
* What are the hurdles?
  + None

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Update Mingle with the new user stories
* What is planned to be done until the next scrum meeting?
  + Start research on php sessions
* What are the hurdles?
  + None

Date: **11/24/15**

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started research on how iOS handles maps
* What is planned to be done until the next scrum meeting?
  + Start development of the map in iOS
* What are the hurdles?
  + iOS syntax for maps

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Research of PHP sessions
* What is planned to be done until the next scrum meeting?
  + Start development of login for admin site
* What are the hurdles?
  + PHP syntax

Date: **11/25/15**

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started development of map in iOS
* What is planned to be done until the next scrum meeting?
  + Continue development of maps in iOS
* What are the hurdles?
  + iOS syntax in Objective-C

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Started development of login for admin site
* What is planned to be done until the next scrum meeting?
  + Continue development for admin site
* What are the hurdles?
  + PHP syntax connecting to a Database

Date: **11/26/15**

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Continued development of maps for iOS
* What is planned to be done until the next scrum meeting?
  + Finish part of maps development where pins show on map
* What are the hurdles?
  + Maps on iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Continued development of login for admin site
* What is planned to be done until the next scrum meeting?
  + Finish login for admin site
* What are the hurdles?
  + PHP and MySQL syntax

Date: **11/27/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Pins representing users show on the map
* What is planned to be done until the next scrum meeting?
  + Start research on how navigate from pin to detail view
* What are the hurdles?
  + Mapping in iOS

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Admin user is able to login to admin site with provided password
* What is planned to be done until the next scrum meeting?
  + Start looking at code provided by product owner to start registration
* What are the hurdles?
  + PHP and MySql

Date: **11/30/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started research on how to go from a pin in the map to the detail view
* What is planned to be done until the next scrum meeting?
  + Start development for transition from the map to a specific user’s detail view
* What are the hurdles?
  + iOS with Objective-C syntax

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Started discerning the site provided to add the php part to save data in database
* What is planned to be done until the next scrum meeting?
  + Start implementing the connection to the database
* What are the hurdles?
  + Trying to understand someone else’s html, CSS and JavaScript code

Date: **12/1/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Started development to transition from pin on map to user’s detail view
* What is planned to be done until the next scrum meeting?
  + Continue development for transition
* What are the hurdles?
  + Working with segues in iOS using Objective-C

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Started implementation to save the data from the post form to the database
* What is planned to be done until the next scrum meeting?
  + Continue development
* What are the hurdles?
  + PHP and MySql syntax

Date: **12/2/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Segue transitions smoothly now.
* What is planned to be done until the next scrum meeting?
  + Make sure to pass the right user’s information to the detail view
* What are the hurdles?
  + Working with segues on iOS using Objective-C

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Got the first part of registration to save to database
* What is planned to be done until the next scrum meeting?
  + Continue development on the second part of staff registration
* What are the hurdles?
  + PHP and MySql syntax

Date: **12/3/15**

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + Passing information from pin in the map to user’s detail view
* What is planned to be done until the next scrum meeting?
  + Finish implementation of transition from pin on map to user’s detail view
* What are the hurdles?
  + Passing data between segues

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Started saving user’s personal details in the database
* What is planned to be done until the next scrum meeting?
  + Continue saving data to database
* What are the hurdles?
  + PHP and MySql

Date: **12/4/15**

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

* What was done since the last scrum meeting?
  + User can go from the map view to a specific detailed view smoothly
* What is planned to be done until the next scrum meeting?
  + None
* What are the hurdles?
  + iOS maps and segue using Objective-C

Second student: Wilfredo Gomez

* What was done since the last scrum meeting?
  + Saved some fields in the database
* What is planned to be done until the next scrum meeting?
  + None
* What are the hurdles?
  + PHP and MySql